# Nexus AI Studio — Multi-Platform & Website Roadmap

## Platform Strategy Overview

### Current State (Today)

- ✓ Web SaaS running on Ubuntu 26.04

- ✓ Application deployed (http://47.236.51.230:3000)

- ✓ Database configured (PostgreSQL + Prisma)

- ✓ API backend operational

### Target State (Month 18)

- ✓ Web SaaS (mature)

- ✓ Windows & Mac packaged apps (revenue-generating)

- ✓ iOS app (Apple App Store)

- ✓ Android app (Google Play Store)

- ✓ Marketing website (nexusaigear.com)

- ✓ Mobile-optimized experience

- ✓ Multi-platform revenue: $773K ARR

## 1. WEBSITE (nexusaigear.com)

### Purpose

- Marketing funnel entry point

- SEO-driven organic discovery

- Product showcase & free tier signup

- Blog & educational content

- Pricing & feature comparison

- App store links

### Timeline: Weeks 1-4

#### Week 1 (This Week!)

Goal: Basic landing page live

Tasks: - [ ] Domain registration (nexusaigear.com) - [ ] Hosting setup (Vercel recommended) - [ ] Next.js landing page template - Hero section (problem statement) - Feature showcase (3-4 gears) - Pricing tiers (with visual comparison) - “Get Started Free” CTA - Footer (download links) - [ ] “Sign Up Free” → links to http://47.236.51.230:3000 - [ ] Basic SEO setup (meta tags, sitemap)

Owner: Founder + Designer (contractor)
Tools: Next.js 14, Vercel deployment, Tailwind CSS
Time: 3-4 days

Deliverable: https://nexusaigear.com live with signup funnel

#### Week 2-3

Goal: Feature-complete website

Tasks: - [ ] Blog system (Markdown-based) - 5 initial posts (tutorials, comparisons) - [ ] Feature deep-dive pages - /features/chat-gear - /features/image-studio - /features/video-studio - /features/cinema - /features/character - /features/ugc-ads - /features/comfyui - [ ] Pricing page with feature matrix - [ ] FAQ section (common questions) - [ ] “Why Nexus” comparison (vs MidJourney, Runway, Leonardo) - [ ] Analytics (Vercel Analytics, Plausible) - [ ] Email capture for waitlist

Owner: Designer (contractor) + Founder
Time: 4-5 days

#### Week 4

Goal: Marketing optimization

Tasks: - [ ] SEO optimization (keyword research, meta descriptions) - [ ] Performance optimization (PageSpeed Insights 90+) - [ ] Mobile responsiveness testing - [ ] Email sequence for signups (3-email welcome series) - [ ] Social media previews (OG tags, Twitter cards)

Owner: Founder
Time: 2-3 days

### Website Tech Stack

- Framework: Next.js 14 (App Router)

- Hosting: Vercel (free tier or pro)

- Database: Postgres (optional, for blog)

- Styling: Tailwind CSS

- Analytics: Vercel Analytics + Plausible

- Email: Resend or SendGrid

- CDN: Vercel Edge Network (auto)

### Website Cost

- Domain: $10/year

- Hosting: $0-20/month (Vercel free tier)

- Email service: $0-50/month

- Total Year 1: ~$200-300

## 2. DESKTOP PACKAGED APP (Windows & Mac)

### Strategy

Tauri-based apps packaged as standalone executables
BYO API keys (no server auth)
Offline capabilities (local LLM)
Distribution: Direct download + App Stores

### Pricing

- Free: Limited features (chat only, 50 req/day)

- Pro: $20/month subscription (all features) OR $49 one-time

- Studio: $40/month subscription (unlimited) OR $99 one-time

### Timeline: Weeks 3-12

#### Phase 1: Windows Build (Weeks 3-6)

Goal: Windows .exe installer

Tasks: - [ ] Tauri project setup - [ ] Bundle existing React app into Tauri container - [ ] Offline AI integration (Qwen 1.5B model) - [ ] Local storage for API keys - [ ] File upload/download handlers - [ ] Windows-specific UI tweaks - [ ] Code signing (self-signed initially) - [ ] Installer creation (NSIS) - [ ] Testing on Windows 10/11 - [ ] Github Releases setup for downloads

Owner: Full-Stack Engineer + Founder
Time: 2 weeks
Output: nexus-studio-win-1.0.0.exe (50-80 MB)

#### Phase 2: macOS Build (Weeks 5-8)

Goal: macOS .dmg installer

Tasks: - [ ] Tauri macOS configuration - [ ] Apple certificate setup (Developer ID) - [ ] Code signing & notarization process - [ ] DMG package creation - [ ] Testing on macOS 12+ (Intel + Apple Silicon) - [ ] M1/M2 optimization - [ ] Release to Github

Owner: Full-Stack Engineer
Time: 2 weeks
Output: nexus-studio-mac-1.0.0.dmg (50-80 MB)

#### Phase 3: Distribution (Weeks 9-12)

Goal: Listed in app stores + direct download

Tasks: - [ ] Windows Store submission - Prepare screenshots, description - Upload to Microsoft Store - Pricing setup ($20/$40/month) - [ ] Mac App Store submission - App review process - Pricing setup - [ ] Direct download site - Landing page: https://nexusaigear.com/download - Version history - Release notes - [ ] Update checker in app - [ ] Analytics (crash reporting, usage tracking)

Owner: Founder + Contractor
Time: 2 weeks

### Desktop App Tech Stack

- Framework: Tauri 2.0

- UI: React (reuse existing)

- Storage: SQLite (local)

- Local AI: Qwen 2 1.5B (from Ollama or Transformers.js)

- Signing: Self-signed (Windows), Developer ID (macOS)

- Distribution: Github Releases, Windows Store, Mac App Store

### Desktop App Revenue Model

Month 12 Projection: 240 paid users = $7,200/month - 100 paying with Pro ($20/mo) = $2,000/mo - 140 paying with Studio ($40/mo) = $5,600/mo - Plus one-time purchases (assume 20% of monthly): $1,440/mo - Total: $9,040/month expected

## 3. MOBILE APPS (iOS & Android)

### Strategy

React Native (Expo) for code sharing
Same pricing as web (Pro $30, Studio $50)
Offline chat + lightweight features
Push notifications for engagement

### Timeline: Weeks 6-18

#### Phase 1: Project Setup & MVP (Weeks 6-10)

Goal: iOS & Android beta builds

Tasks: - [ ] React Native project initialization (Expo) - [ ] Authentication flow (same NextAuth) - [ ] Core features (Chat, Image generation) - [ ] Bottom tab navigation (Chat, Image, Settings) - [ ] Dark mode support - [ ] Offline support (local storage) - [ ] Push notification setup (Firebase Cloud Messaging) - [ ] Testing on physical devices

Owner: Mobile Engineer (hire) + Full-Stack
Time: 3 weeks
Deliverable: Testable APK/IPA

#### Phase 2: Feature Expansion (Weeks 11-14)

Goal: Feature parity with web

Tasks: - [ ] Video preview feature (mobile-optimized) - [ ] Character design (simplified UI) - [ ] UGC Ads gear (quick generation) - [ ] Image gallery (download, share) - [ ] Settings & account management - [ ] In-app purchase integration (RevenueCat) - [ ] Analytics (Mixpanel, Firebase) - [ ] Performance optimization (App startup <2s)

Owner: Mobile Engineer
Time: 3 weeks

#### Phase 3: App Store Submission (Weeks 15-18)

Goal: Live on App Store & Play Store

Tasks: - iOS: - [ ] Apple Developer account ($99/year) - [ ] App review preparation (screenshots, description, privacy policy) - [ ] In-app purchase setup (Pro $30, Studio $50) - [ ] TestFlight beta (external) - [ ] App Store submission - [ ] Review & approval (1-3 weeks)

- Android:

  - ☐ Google Play Developer account ($25 one-time)

  - ☐ Google Play Console setup

  - ☐ In-app purchase configuration

  - ☐ Beta testing (internal + closed)

  - ☐ Production release

  - ☐ Review & approval (typically 1-2 hours)

Owner: Founder + Mobile Engineer
Time: 2-3 weeks

### Mobile Tech Stack

- Framework: React Native (Expo)

- State: Redux or Zustand

- Storage: AsyncStorage + SQLite

- Auth: NextAuth (web) + custom mobile auth

- Push: Firebase Cloud Messaging

- Analytics: Mixpanel + Firebase Analytics

- In-App Purchase: RevenueCat (handles both iOS/Android)

- Deployment: EAS (Expo Application Services)

### Mobile Revenue Model

Month 12 Projection: 300 paid users across iOS/Android - iOS: 180 Pro ($30) + 60 Studio ($50) = $8,400/mo - Android: 100 Pro ($30) + 35 Studio ($50) = $4,350/mo - In-app purchases (credits): +$2,000/mo - Total: $14,750/month expected

## 4. LIVE SERVER APP (Current)

### Status

✓ Web app running on http://47.236.51.230:3000
✓ All gears operational
✓ Database connected
✓ Ready for production

### Week 1 Launch Checklist (THIS WEEK)

#### Monday-Tuesday

- ☐ Setup CI/CD pipeline (GitHub Actions)

- ☐ Configure SSL/TLS (Cloudflare Tunnel)

- ☐ Backup strategy (daily DB backups)

- ☐ Error tracking (Sentry)

- ☐ Logging setup (structured JSON logs)

- ☐ Status page (https://status.nexusaigear.com)

#### Wednesday

- ☐ Launch announcement blog post

- ☐ Email to early adopters

- ☐ Twitter/X announcement

- ☐ ProductHunt announcement prep

#### Thursday-Friday

- ☐ Launch week support on Discord

- ☐ Monitor uptime & performance

- ☐ Collect early user feedback

- ☐ Bug fixes based on real usage

Owner: Founder + DevOps
Target: Live and stable by Friday EOD

## INTEGRATED TIMELINE (Week-by-Week)

WEEK 1 (NOW):
├─ Server App: LAUNCH (Friday EOD)
├─ Website: Week 1 tasks (landing page)
├─ Desktop: Project setup (Tauri)
└─ Mobile: Planning & setup

WEEK 2:
├─ Server App: Monitor, iterate, bug fixes
├─ Website: Week 2 tasks (feature pages)
├─ Desktop: Windows build (WIP)
└─ Mobile: Expo project setup

WEEK 3:
├─ Server App: Stable, feature validation
├─ Website: Week 3 tasks (optimization)
├─ Desktop: Windows build + macOS start
└─ Mobile: Core features development

WEEK 4:
├─ Server App: Ready for investors
├─ Website: LIVE (nexusaigear.com)
├─ Desktop: macOS build, distribution start
└─ Mobile: Feature expansion

WEEK 6:
├─ Desktop: Distribution channels (App Stores)
└─ Mobile: MVP build ready

WEEK 12:
├─ Desktop: LIVE (Windows Store, Mac App Store)
└─ Mobile: MVP complete

WEEK 18:
├─ Desktop: Mature with revenue
├─ Mobile: iOS & Android LIVE on App Stores
└─ All platforms: Ready for Series A

## RESOURCE REQUIREMENTS

### Team Needs (By Timeline)

| Role | Month 1 | Month 2-3 | Month 6+ |
| --- | --- | --- | --- |
| Founder/CEO | 100% | 80% (hiring) | 60% (delegation) |
| Web Engineer | — | 100% (FT) | 100% (FT) |
| Mobile Engineer | — | — | 100% (FT) |
| Designer/UX | 50% (contractor) | 50% | 30% |
| DevOps | 20% (contractor) | 20% | 30% (FT) |

### Budget (3 Months for All Platforms)

| Item | Cost |
| --- | --- |
| Designer (contractor, 30 hrs @ $75/hr) | $2,250 |
| Mobile Developer (contractor, start month 6) | $0 (included in post-seed hire) |
| Desktop packaging tools | $500 |
| App Store fees (iOS, Google Play, Windows) | $150 |
| Hosting & infrastructure | $2,500 |
| Tools (analytics, monitoring, etc.) | $1,000 |
| TOTAL | $6,400 |

## SUCCESS METRICS (By Platform)

### Website (Week 4)

- ☐ Live on nexusaigear.com

- ☐ SEO ranking (top 20 for “AI image generator alternatives”)

- ☐ 1K organic visitors/month by month 3

- ☐ 5% signup rate (50 free users from 1K visitors)

### Desktop App (Week 12)

- ☐ 50+ downloads by month 3

- ☐ 100+ downloads by month 6

- ☐ 240+ paid users by month 12

- ☐ $7,200+/month revenue

### Mobile Apps (Week 18)

- ☐ 2K+ free users by month 6

- ☐ 300+ paid users by month 12

- ☐ iOS & Android feature parity

- ☐ 4.5+ star rating on app stores

- ☐ $14K+/month revenue

### Web App (Live Now)

- ☐ 99.5% uptime

- ☐ <2s page load time

- ☐ 5K+ free users by month 3

- ☐ 200+ paid users by month 6

- ☐ $7.5K/month revenue by month 6

## RISKS & MITIGATION

| Risk | Platform | Mitigation |
| --- | --- | --- |
| App Store rejection | Mobile | Thorough review of guidelines, compliance from day 1 |
| Offline AI too heavy | Desktop | Optimize model, support cloud fallback |
| Marketing website SEO slow | Website | Content strategy, guest posting, partnerships |
| Mobile development delays | Mobile | Start hiring 1-2 months early, MVP-first approach |
| Code signing issues | Desktop | Early certificate setup, test automation |

## NEXT STEPS (END OF WEEK 1)

CRITICAL PATH: 1. [ ] Server app live by Friday EOD 2. [ ] Website landing page live by end of week 4 3. [ ] Desktop packaged app available for download by week 12 4. [ ] Mobile apps live on stores by week 18

By Month 18: All platforms live, $773K ARR, Series A ready.

Last Updated: July 4, 2026