# Nexus AI Studio — Product Rollout & Launch Plan

## Executive Overview

This document outlines the phased rollout strategy for Nexus AI Studio from Month 1 (Seed Close) through Month 18 (Series A Readiness). The plan prioritizes product-market fit validation, creator acquisition, and enterprise pipeline building.

## Phase 1: Foundation & Stabilization (Months 1-3)

### Objectives

- Stabilize core product (bug fixes, performance optimization)

- Validate product-market fit with early adopters

- Establish baseline metrics & KPIs

- Launch referral & community programs

### Product Work

#### MVP Hardening (Weeks 1-4)

| Feature | Status | Action | Owner |
| --- | --- | --- | --- |
| Chat Gear | Complete | Performance audit, add offline support | Engineering |
| Image Studio | Complete | Quality improvements, cost routing | Engineering |
| Video Studio | Complete | Latency optimization, 4K output | Engineering |
| Cinema Gear | Beta | Stabilize story pipeline, add transitions | Product |
| Character Gear | Beta | Add turnaround automation, style guides | Product |
| UGC Ads | Beta | Test conversion metrics, A/B test templates | Product |

#### Bug Fixes & Stability (Weeks 1-6)

- Authentication flow audit (ensure flawless onboarding)

- Database optimization (handle concurrent users)

- API rate limiting (prevent abuse)

- Error handling & logging (ops visibility)

- Target: 99.5% uptime SLA

#### Performance Optimization (Weeks 3-6)

- Image generation latency: < 8 seconds (vs current 12s)

- Video preview generation: < 30 seconds

- Page load time: < 2 seconds

- API response time: < 500ms (p95)

### Go-to-Market Work

#### Referral Program Launch (Week 2)

- Mechanism: Free user refers Pro → both get $5 credits

- Implementation: Email invite, shareable links, tracking dashboard

- Target: 10% of new users from referral by month 3

- Owner: Product

#### Community Setup (Week 3)

- Discord Server: Launch with #announcements, #feature-requests, #showcase

- Target: 500+ members by month 3

- Content: Weekly tutorials, model comparisons, prompt tips

- Owner: Marketing + Community Manager (contractor)

#### Content Calendar (Weeks 1-12)

| Week | Content | Format | Distribution |
| --- | --- | --- | --- |
| 1-2 | “Getting Started” guides | Blog + video | Twitter, email, YouTube |
| 3-4 | Model comparison: Flux vs Stability | Blog + demo | Reddit, LinkedIn |
| 5-6 | Prompt engineering masterclass | Video series (5 parts) | YouTube, Discord |
| 7-8 | Case study: Creator using Nexus | Interview | LinkedIn, Blog, Twitter |
| 9-10 | UGC ads best practices | Webinar | Email, LinkedIn |
| 11-12 | Month 3 product showcase | Live demo | Twitter Spaces, Discord |

#### Early Adopter Program (Week 2)

- Target: 50-100 beta testers from Twitter, Reddit, ProductHunt

- Compensation: Lifetime Pro access, monthly feature request votes

- Expectations: Weekly feedback, bug reports, testimonials

- Owner: Customer Success

### Metrics & KPIs (Month 3 Targets)

| Metric | Target | Current | Status |
| --- | --- | --- | --- |
| Free Users | 5,000 | 0 | TBD |
| Pro Customers | 50 | 0 | TBD |
| Daily Active Users (DAU) | 1,200 | 0 | TBD |
| Monthly Churn (Pro) | 5% | N/A | TBD |
| Free → Pro Conversion | 3% | 0% | TBD |
| Avg Session Duration | 12 minutes | 0 | TBD |
| Referral Rate | 10% | 0% | TBD |
| Community Members | 500 | 0 | TBD |

### Hiring Plan (Phase 1)

- Month 2: VP Engineering / AI Product Lead ($120K + equity)

  - Responsibilities: AI model integration, product roadmap, team leadership

  - Start date: Week 6

- Month 3: Full-Stack Engineer ($130K + equity)

  - Responsibilities: Scaling, infrastructure, feature development

  - Start date: Week 12

### Budget (Phase 1)

- Contractor services (community manager): $3K

- Marketing & content production: $5K

- Cloud infra & GPU: $15K

- Misc operational: $2K

- Total: $25K (within seed burn)

## Phase 2: Creator Acquisition (Months 4-6)

### Objectives

- Scale to 25K free users, 200 Pro customers

- Establish creator community & advocacy

- Validate product-market fit signals

- Prepare for enterprise outreach

### Product Releases

#### Release 2.1: Team Collaboration (Week 13)

| Feature | Priority | Target |
| --- | --- | --- |
| Shared workspaces | P0 | Week 13 |
| Member roles & permissions | P0 | Week 14 |
| Collaboration comments | P1 | Week 15 |
| Activity audit logs | P1 | Week 16 |

Owner: VP Engineering + Full-Stack Engineer

#### Release 2.2: Advanced Analytics (Week 17)

| Feature | Priority | Target |
| --- | --- | --- |
| Spend dashboard | P0 | Week 17 |
| Model performance metrics | P0 | Week 18 |
| Usage attribution | P1 | Week 19 |
| Cost optimization recommendations | P1 | Week 20 |

Owner: Product + Full-Stack Engineer

#### Release 2.3: API Webhooks (Week 21)

| Feature | Priority | Target |
| --- | --- | --- |
| Webhook event triggers | P0 | Week 21 |
| Zapier integration | P0 | Week 22 |
| Make.com integration | P1 | Week 23 |
| Webhook testing/debugging | P1 | Week 24 |

Owner: Full-Stack Engineer

### Marketing & Sales Execution

#### Influencer Partnership Program (Week 13)

- Target: 50 micro-influencers (10K-100K followers)

- Offer: Free Pro access + $500 referral bonus per paying user

- Expected: 500+ free users, 50+ Pro customers from influencers

- Owner: Marketing

#### Creator Webinar Series (Weeks 13-24)

| Week | Topic | Guest | Format |
| --- | --- | --- | --- |
| 13 | “Scaling Content Production with AI” | Influencer | Live demo + Q&A |
| 15 | “Cost Optimization Strategies” | Internal | Webinar |
| 17 | “From Prompt to Production” | Creator | Interview |
| 19 | “Team Workflows for Agencies” | Creator | Case study presentation |
| 21 | “API Integration Hacks” | Developer | Technical deep-dive |
| 23 | “Month 6 Product Showcase” | CEO | Feature walkthrough |

#### Content Expansion (Weeks 13-24)

- YouTube channel launch (goal: 5K subscribers by end of phase)

- Weekly tutorials (generating images, videos, characters)

- Prompt library (500+ curated prompts)

- Blog series (SEO-optimized for long-tail queries)

- Owner: Marketing + Content Creator (hire)

#### ProductHunt Launch (Week 14-15)

- Strategy: Soft launch to community first, then ProductHunt week 15

- Preparation:

  - Case study video showing 10x productivity

  - Comparison guide (vs MidJourney, Runway, Leonardo)

  - Exclusive landing page for PH users (special discount)

- Goal: Top 3 on ProductHunt, 2K new free signups

- Owner: CEO + Marketing

#### Agency Partnership Program Launch (Week 16)

- Program Structure: 20% margin, co-marketing, white-label branding

- Outreach: LinkedIn + industry events

- Initial Target: 5 agencies by end of phase

- Owner: Sales (hire as contractor month 5)

### Enterprise Sales Groundwork (Weeks 16-24)

- Research & Targeting: Identify 100 enterprise prospects (marketing + sales)

- Messaging Development: ROI calculators, case studies, white papers

- Pilot Program: 2-3 enterprise pilots (goal: signed by week 24)

- Owner: Sales lead (contractor)

### Hiring (Phase 2)

- Month 5: Sales Contractor ($3K/month) — Gen list, LinkedIn outreach

- Month 6: Content Creator ($2.5K/month) — YouTube, blog, tutorials

### Metrics (Month 6 Targets)

| Metric | Target | Month 3 Baseline | Growth |
| --- | --- | --- | --- |
| Free Users | 25,000 | 5,000 | 5x |
| Pro Customers | 200 | 50 | 4x |
| Enterprise Pilots | 3 | 0 | New |
| DAU | 8,000 | 1,200 | 6.7x |
| Monthly Churn (Pro) | 5% | 5% | Stable |
| Free → Pro Conversion | 3% | 3% | Stable |
| Community Discord | 2,500 | 500 | 5x |
| YouTube Subscribers | 5,000 | 0 | New |
| MRR | $13.5K | $2K | 6.75x |

### Budget (Phase 2)

| Item | Monthly | Total (3 months) |
| --- | --- | --- |
| Sales contractor | $3K | $9K |
| Content creator | $2.5K | $7.5K |
| Influencer seeding | $2K | $6K |
| Cloud infra & GPU | $8K | $24K |
| ProductHunt + marketing | $3K | $9K |
| Misc operational | $2K | $6K |
| TOTAL | $20.5K | $61.5K |

## Phase 3: Sales Momentum & Series A Prep (Months 7-12)

### Objectives

- Reach 50K+ free users, 55+ Pro customers, 2+ enterprise contracts

- Achieve $44K MRR (Series A validation)

- Build enterprise proof points

- Prepare Series A pitch & financials

### Product Releases

#### Release 3.1: Enterprise Features (Weeks 25-28)

| Feature | Priority | Target |
| --- | --- | --- |
| SSO/SAML authentication | P0 | Week 25 |
| Audit logs & compliance | P0 | Week 26 |
| SLA dashboards | P1 | Week 27 |
| Data residency options | P1 | Week 28 |

Owner: VP Engineering (contractor security audit week 25)

#### Release 3.2: Automation Suite (Weeks 29-32)

| Feature | Priority | Target |
| --- | --- | --- |
| Scheduled batch generation | P0 | Week 29 |
| Prompt templates + variables | P0 | Week 30 |
| Multi-model generation (A/B test) | P1 | Week 31 |
| Generation chaining (image → video) | P1 | Week 32 |

Owner: Full-Stack Engineer

#### Release 3.3: Marketplace & Integrations (Weeks 33-36)

| Feature | Priority | Target |
| --- | --- | --- |
| Prompt marketplace | P1 | Week 33 |
| HubSpot integration | P1 | Week 34 |
| Salesforce integration | P1 | Week 35 |
| Custom plugin SDK | P2 | Week 36 |

Owner: Full-Stack Engineer + Product

### Sales Execution

#### Enterprise Sales Ramp (Months 7-12)

- Goal: Close 2 enterprise contracts ($15K+ each)

- Sales Process:

  - Week 25: Pilot kickoff meetings (3 pilot accounts from phase 2)

  - Week 28: Pilot evaluation (gather feedback, create case studies)

  - Week 30: Contract negotiations (2 pilots → paid customers)

  - Week 32: Customer onboarding + success planning

  - Weeks 34-40: Expand to existing customers (cross-sell, upsell)

- Owner: VP Sales (hire full-time month 8)

#### SMB/Agency Scale (Months 7-12)

- Goal: 50 Studio customers, 10 agency partnerships

- Tactics:

  - LinkedIn + cold email campaigns

  - Industry event presence (AI, content marketing)

  - Agency webinars + training

  - Partner co-marketing

- Owner: Sales team (hire 1-2 AEs month 9-10)

#### Community & Advocacy (Months 7-12)

- Discord: 5K+ members, weekly community events

- YouTube: 15K subscribers, 2-3 videos/week

- Blog: SEO-optimized content driving 5K+/month organic traffic

- Testimonials: Collect 10+ customer case studies

- Owner: Marketing + Community Manager

### Series A Preparation (Months 10-12)

- Financial Statements: Prepare audited financials (GAAP, cash basis)

- Pitch Deck: Create investor-ready presentation

- Data Rooms: Organize legal docs, customer contracts, metrics

- Advisor Introductions: Build cap table with advisors

- Investor Target List: Identify 30-50 Series A VCs

- Owner: CEO + Finance consultant (hire month 10)

### Hiring (Phase 3)

- Month 8: VP Sales / Sales Director ($120K salary + equity)

- Month 9-10: Sales Account Executives (2x, $100K + commission)

- Month 10: Finance & Operations Manager ($80K + equity)

- Month 11: Design Lead ($110K + equity)

### Metrics (Month 12 Targets)

| Metric | Target | Month 6 Baseline | Growth |
| --- | --- | --- | --- |
| Free Users | 50,000 | 25,000 | 2x |
| Pro Customers | 180 | 200 | Slight decline (upgrade focus) |
| Studio Customers | 24 | 0 | New |
| Enterprise Contracts | 2 | 0 | New |
| Enterprise ARR | $360K | 0 | New |
| DAU | 18,000 | 8,000 | 2.25x |
| Monthly Churn (Pro) | 5% | 5% | Stable |
| Monthly Churn (Studio) | 3% | N/A | Target |
| Free → Pro Conversion | 3% | 3% | Stable |
| Discord Members | 5,000 | 2,500 | 2x |
| YouTube Subscribers | 15,000 | 5,000 | 3x |
| Organic Traffic | 5K/month | 1K/month | 5x |
| MRR | $44.8K | $13.5K | 3.3x |
| ARR | $537K | $162K | 3.3x |

### Budget (Phase 3, Months 7-12)

| Item | Monthly | Total (6 months) |
| --- | --- | --- |
| Salaries (VP Sales + 2 AEs, Finance) | $40K | $240K |
| Cloud infra & GPU | $12K | $72K |
| Marketing & partnerships | $8K | $48K |
| Legal, finance, ops | $5K | $30K |
| Misc operational | $3K | $18K |
| TOTAL | $68K | $408K |

## Phase 4: Series A & Scale (Months 13-18)

### Objectives

- Close Series A funding ($2M)

- Scale to 400K free users, 400+ Studio customers

- Build 15 enterprise contracts

- Establish market leadership position

### Product Roadmap

#### Release 4.1: Fine-Tuning Workbench (Weeks 37-44)

- Features: Model training interface, dataset management, deployment

- Target: Q4 2026

- Owner: AI/ML team (expand engineering)

- Revenue Impact: $50K+/month from 20-30 enterprise customers

#### Release 4.2: White-Label Platform (Weeks 45-52)

- Features: Reseller portal, branded experience, usage APIs

- Target: Q1 2027

- Owner: Product + Full-Stack team

- Revenue Impact: $100K+/month from 10-15 partners

#### Release 4.3: Compliance Workbench (Weeks 53+)

- Features: HIPAA, SOC2, GDPR compliance dashboards

- Target: Q2 2027

- Owner: Engineering + Security consultant

- Revenue Impact: $30K+/month add-on

### Sales & Go-to-Market

#### Series A Investor Outreach (Weeks 37-40)

- Close Target: Month 14-16

- Investor Types: AI-focused VCs, growth-stage funds

- Preparation: Data room, financial model, 3-year projections

- Owner: CEO + CFO

#### Enterprise Account Expansion (Weeks 37+)

- Goal: 15 enterprise contracts by month 18

- Strategy:

  - Expansion of existing 2 customers (cross-sell)

  - New enterprise sales (3-5 new deals)

  - Land-and-expand model

- Owner: VP Sales

#### International Expansion (Months 15-18)

- Initial Markets: UK, Canada, Australia

- Preparation:

  - Localize UI (language support)

  - Data residency compliance

  - Regional payment options

- Goal: 5K+ non-US free users

- Owner: Product + Marketing

### Team Expansion (Months 13-18)

- Engineering team: 5-6 people (double)

- Sales team: 4-5 AEs + sales ops

- Marketing team: 3-4 people (content, demand gen, product marketing)

- Operations: Finance, HR, Legal

- Total headcount: 15-18 FTE

### Metrics (Month 18 Targets)

| Metric | Target | Month 12 Baseline |
| --- | --- | --- |
| Free Users | 400,000 | 50,000 |
| Pro Customers | 400 | 180 |
| Studio Customers | 300+ | 24 |
| Enterprise Contracts | 15+ | 2 |
| Enterprise ARR | $2.7M | $360K |
| MRR | $148.5K | $44.8K |
| ARR | $1.78M | $537K |
| Gross Margin | 70% | 65% |

## Risk & Contingency Planning

### Key Risks in Rollout

| Risk | Phase | Mitigation |
| --- | --- | --- |
| Slower free → Pro conversion (below 3%) | 1-2 | Improve onboarding UX, implement feature gates |
| Inability to hire quality engineers | 2-3 | Start recruiting early, offer above-market equity |
| Competition from new entrants | 1-3 | Focus on product differentiation, move fast |
| Enterprise sales cycles extend | 3 | Keep SMB/Pro growth as fallback revenue |
| Product stability issues at scale | 2 | Invest in infrastructure + observability early |

### Contingency Options

If Free → Pro Conversion Underperforms (< 2%) - Increase focus on inbound marketing (SEO, content) - Adjust Pro pricing down ($19-24/month) - Implement free-to-paid workflow experiments

If Enterprise Sales Stall - Accelerate SMB/Agency focus - Build case studies from Pro users - Expand pilot program to 5-10 companies

If Fundraising Delayed - Cut discretionary expenses (marketing, travel) - Extend timeline by 3-6 months - Pursue smaller round ($250K bridge) or revenue-based financing

## Success Metrics & Go/No-Go Decisions

### End of Phase 1 (Month 3) Go/No-Go

| Metric | Go Threshold | Current | Decision |
| --- | --- | --- | --- |
| Free Users | 3,000+ | — | — |
| Pro Customers | 30+ | — | — |
| Free → Pro Conversion | 2%+ | — | — |
| Free Churn | ≤ 25% | — | — |
| NPS (Pro users) | 40+ | — | — |

Decision: Proceed to Phase 2 if ≥4/5 metrics met

### End of Phase 2 (Month 6) Go/No-Go

| Metric | Go Threshold | Current | Decision |
| --- | --- | --- | --- |
| Free Users | 20,000+ | — | — |
| Pro Customers | 150+ | — | — |
| Pro Churn | ≤ 6% | — | — |
| Enterprise Pilots | 2+ | — | — |
| MRR | $10K+ | — | — |

Decision: Proceed to Phase 3 (prepare for Series A) if ≥4/5 metrics met

### End of Phase 3 (Month 12) Series A Decision

| Metric | Target | Current | Decision |
| --- | --- | --- | --- |
| MRR | $35K+ | — | — |
| Free Users | 40,000+ | — | — |
| Pro + Studio Customers | 180+ | — | — |
| Enterprise Contracts | 2+ | — | — |
| Revenue Growth Rate (YoY) | 50%+ | — | — |

Decision: Ready for Series A if ≥4/5 metrics met

## Implementation Timeline Summary

Phase 1 (Months 1-3): FOUNDATION
├─ Product hardening & stabilization
├─ Referral + community programs
├─ Early adopter feedback
└─ Targets: 5K free, 50 Pro, $2K MRR

Phase 2 (Months 4-6): CREATOR ACQUISITION
├─ Influencer partnerships
├─ Content marketing ramp
├─ ProductHunt launch
├─ Enterprise pilot prep
└─ Targets: 25K free, 200 Pro, 3 pilots, $13.5K MRR

Phase 3 (Months 7-12): SALES MOMENTUM
├─ Enterprise contract closing
├─ SMB/Agency sales ramp
├─ Series A preparation
├─ Team expansion
└─ Targets: 50K free, 55 Pro, 24 Studio, 2 Enterprise, $44.8K MRR

Phase 4 (Months 13-18): SERIES A & SCALE
├─ Series A close ($2M)
├─ Team doubling
├─ International expansion
├─ Fine-tuning workbench launch
└─ Targets: 400K free, 400 Studio, 15 Enterprise, $148.5K MRR

## Success Criteria

By Month 18 (Series A readiness), Nexus AI Studio will:

✅ Serve 400K+ free users and 400+ Studio customers
✅ Generate $1.78M ARR with $148.5K MRR
✅ Achieve 70% gross margin with clear path to profitability
✅ Sign 15 enterprise contracts with $2.7M enterprise ARR
✅ Demonstrate 3.3x MRR growth (month 6 → month 12)
✅ Build 15-18 person team across engineering, sales, product, ops
✅ Maintain <5% Pro churn and 3% Studio churn
✅ Establish “best-in-class” positioning in market awareness

Last Updated: July 2026
Approved by: Christopher Scannell (CEO)