# Nexus AI Studio — Week 1 Launch Plan (Go Live by Friday)

## MISSION CRITICAL

Launch the web app (http://47.236.51.230:3000) to production-ready status by Friday, July 11, 5 PM EDT

## DAILY BREAKDOWN

### MONDAY, JULY 8

#### Morning (9 AM - 12 PM): Infrastructure & Monitoring

Owner: Founder + DevOps consultant (if available)

Tasks: - [ ] CI/CD Pipeline Setup (30 min) - GitHub Actions workflow for auto-deploy - Triggers on main branch push - Runs tests → builds → deploys to server - Config file: .github/workflows/deploy.yml

- ☐ Error Tracking (45 min)

  - ☐ Sign up for Sentry (sentry.io)

  - ☐ Add Sentry SDK to Next.js app

  - ☐ Configure environment: production

  - ☐ Test error reporting

- ☐ Logging Setup (45 min)

  - ☐ Configure structured JSON logging

  - ☐ Use Winston or Pino for logging

  - ☐ Log to CloudWatch or local files

  - ☐ Setup log rotation (logrotate)

Deliverables: - GitHub Actions workflow passing - Sentry project created & verified - Sample error logged to Sentry

#### Afternoon (1 PM - 5 PM): SSL/TLS & Domain

Owner: Founder

Tasks: - [ ] Domain & DNS (30 min) - [ ] If not done: purchase nexusaigear.com - [ ] Point to Cloudflare nameservers - [ ] Add A record pointing to 47.236.51.230 - [ ] Verify DNS propagation (dig nexusaigear.com)

- ☐ SSL/TLS Certificate (45 min)

  - ☐ Install Let’s Encrypt certbot on server

  - ☐ Generate certificate: certbot certonly -d nexusaigear.com

  - ☐ Configure nginx/reverse proxy for HTTPS

  - ☐ Test HTTPS access (https://nexusaigear.com)

  - ☐ Setup auto-renewal

- ☐ Firewall & Security (45 min)

  - ☐ Review UFW rules (port 22, 80, 443 should be open)

  - ☐ Enable HTTPS redirect (80 → 443)

  - ☐ Test from external IP

  - ☐ Verify no errors in logs

Deliverables: - nexusaigear.com accessible via HTTPS - SSL certificate auto-renewed - All traffic redirected to HTTPS

### TUESDAY, JULY 9

#### Morning (9 AM - 12 PM): Database & Backups

Owner: Founder + DevOps

Tasks: - [ ] Database Backup Strategy (1 hour) - [ ] Create backup directory: /var/backups/postgres - [ ] Create daily backup cron job: 0 2 * * * pg_dump nexus_studio | gzip > /var/backups/postgres/db-$(date +\%Y\%m\%d).sql.gz - [ ] Test backup restoration - [ ] Keep last 7 days of backups

- ☐ Database Verification (30 min)

  - ☐ Verify database connection: psql -U nexus -h localhost -d nexus_studio -c "SELECT count(*) FROM \"User\";"

  - ☐ Check table structure: \dt

  - ☐ Verify no corruption

- ☐ Database Performance (30 min)

  - ☐ Add basic indexes for common queries

  - ☐ Run ANALYZE on tables

  - ☐ Check query logs for slow queries

Deliverables: - Automated daily backups running - S3 or external storage verified (optional for safety) - Database healthy & performant

#### Afternoon (1 PM - 5 PM): Monitoring & Alerting

Owner: Founder

Tasks: - [ ] Uptime Monitoring (1 hour) - [ ] Sign up for uptime monitoring (Pingdom, Better Uptime, or UptimeRobot) - [ ] Configure health check: GET https://nexusaigear.com/api/health - [ ] Setup 5-minute checks - [ ] Configure alerts (email, SMS) for downtime

- ☐ Performance Monitoring (1 hour)

  - ☐ Setup server monitoring (New Relic, Datadog, or open-source)

  - ☐ Monitor CPU, memory, disk usage

  - ☐ Set alerts for: CPU >80%, Memory >85%, Disk >90%

  - ☐ Dashboard created & accessible

- ☐ Application Health Endpoint (30 min)

  - ☐ Create /api/health endpoint that returns:

  - {
  "status": "ok",
  "timestamp": "2026-07-09T...",
  "database": "connected",
  "memory_mb": 256
}

  - ☐ Test endpoint

Deliverables: - Uptime monitoring dashboard live - Server health metrics visible - Alerts configured for critical issues

### WEDNESDAY, JULY 10

#### Morning (9 AM - 12 PM): Testing & QA

Owner: Founder

Tasks: - [ ] User Flow Testing (1.5 hours) - Sign up flow: Create new account → verify email → login - Pro tier: Upgrade to Pro → verify billing - Image generation: Test image generation feature - Video generation: Test video feature - Character gear: Create character → download - UGC Ads: Generate ads → export

Verify: - All pages load < 2 seconds - No console errors - Responsive design works (mobile view) - All features functional

- ☐ Edge Case Testing (1.5 hours)

  - Test with slow network (throttle to 3G)

  - Test offline behavior

  - Test with very large file uploads

  - Test concurrent user requests

  - Test error handling (invalid inputs)

Deliverables: - All user flows tested - Bug report log created - Critical bugs fixed (if any)

#### Afternoon (1 PM - 5 PM): Documentation & Launch Prep

Owner: Founder

Tasks: - [ ] API Documentation (1 hour) - [ ] Review existing API routes - [ ] Document all endpoints in README.md - [ ] Include example requests/responses - [ ] Add API authentication details

- ☐ Runbook Creation (1 hour)

  - ☐ Create /docs/RUNBOOK.md with:

    - How to restart the app

    - How to check logs

    - How to rollback to previous version

    - How to handle database issues

    - Emergency contacts

- ☐ Announcement Prep (1 hour)

  - ☐ Write launch blog post (500-800 words)

    - Problem statement

    - Solution highlight

    - Features showcase

    - Call to action (free signup)

  - ☐ Create Twitter announcement (3-5 tweets)

  - ☐ Prepare email to early adopters

  - ☐ Create ProductHunt content

Deliverables: - Comprehensive documentation - Launch announcements written - Marketing materials ready

### THURSDAY, JULY 11 (LAUNCH DAY)

#### Morning (9 AM - 12 PM): Final Testing & Deployment

Owner: Founder

Tasks: - [ ] Smoke Test on Production (30 min) - [ ] Verify app loads on https://nexusaigear.com:3000 - [ ] Test critical paths: - [ ] Signup → email verification → login - [ ] Generate image - [ ] Generate video - [ ] Check performance metrics - [ ] Verify no error logs

- ☐ Load Testing (30 min)

  - ☐ Use Apache Bench or Artillery

  - ☐ Simulate 100 concurrent users

  - ☐ Target: < 500ms response time

  - ☐ Verify no crashes

- ☐ Backup Current Database (15 min)

  - ☐ Manual backup before launch

  - ☐ Test restoration

- ☐ Setup Alerts & On-Call (15 min)

  - ☐ Verify Sentry alerts working

  - ☐ Verify uptime monitoring alerts working

  - ☐ Personal phone should be ready for page alerts

Deliverables: - Production verified stable - All monitoring active - Backup created

#### Afternoon (1 PM - 5 PM): LAUNCH & MONITORING

Owner: Founder (stay near computer)

Tasks (In This Order):

1:00 PM - 1:30 PM: Pre-Launch Checklist - [ ] Final git push with version tag: git tag -a v1.0.0-launch -m "Launch production" - [ ] Verify GitHub Actions passed - [ ] Confirm deployment complete - [ ] Double-check https://47.236.51.230:3000 is live

1:30 PM - 2:00 PM: Launch Announcements - [ ] Publish blog post to https://nexusaigear.com/blog - [ ] Post Twitter announcement + 4 follow-up tweets (1 every 30 min) - Tweet 1: Launch announcement + screenshot - Tweet 2: Feature showcase (Chat Gear) - Tweet 3: UGC Ads feature - Tweet 4: “Try free today” CTA - [ ] Send email to early adopters list - [ ] Post to Reddit (/r/OpenAI, /r/PromptEngineering, /r/sideprojects)

2:00 PM - 3:00 PM: ProductHunt Launch (Optional) - [ ] Post to ProductHunt (if account ready) - [ ] Set up maker profile - [ ] Upload screenshots + demo video - [ ] Write compelling description

3:00 PM - 5:00 PM: ACTIVE MONITORING - [ ] Watch monitoring dashboard (CPU, memory, errors) - [ ] Monitor Sentry for errors - [ ] Check uptime dashboard every 10 minutes - [ ] Respond to Twitter replies/comments - [ ] Help new users in Discord/Twitter DMs - [ ] Document any issues

5:00 PM: Launch Complete! 🎉 - [ ] Thank early adopters - [ ] Log all metrics (signups, errors, performance) - [ ] Write launch day report

Deliverables: - Website live and announced - 50+ free signups from launch - All systems stable - No critical errors

### FRIDAY, JULY 12

#### Morning (9 AM - 12 PM): Launch Day 2 Monitoring & Iteration

Owner: Founder

Tasks: - [ ] Review Overnight Activity (30 min) - How many free signups overnight? - Any errors in Sentry? - Performance metrics healthy? - User feedback collected?

- ☐ Fix Any Critical Bugs (1.5 hours)

  - Priority: Show-stopping bugs only

  - Minor bugs → backlog for next week

  - Performance issues → optimize

- ☐ Engagement (1 hour)

  - Respond to all Twitter mentions

  - Reply to ProductHunt comments

  - Answer Discord questions

  - Collect user feedback

#### Afternoon (1 PM - 5 PM): Weekly Review & Week 2 Planning

Owner: Founder

Tasks: - [ ] Launch Report (1 hour) - [ ] Document launch metrics: - Free signups (target: 50+) - Pro signups (target: 2-5) - Social media reach - ProductHunt ranking (if applicable) - [ ] List what went well - [ ] List what needs improvement - [ ] Identify biggest bugs/UX issues

- ☐ Week 2 Planning (1 hour)

  - ☐ Prioritize fixes for next week

  - ☐ Plan website work (if not done)

  - ☐ Plan desktop app setup

  - ☐ Adjust metrics based on actual launch

Deliverables: - Launch complete & documented - Week 1 metrics captured - Week 2 roadmap updated

## SUCCESS CRITERIA (By Friday EOD)

### Server App ✓

- ☐ Application live on https://nexusaigear.com

- ☐ 99.5% uptime verified

- ☐ Page load time < 2 seconds

- ☐ All feature gears working

- ☐ Monitoring & alerts active

- ☐ Backups automated

- ☐ SSL/TLS certificate valid

### Operations ✓

- ☐ CI/CD pipeline functional

- ☐ Error tracking (Sentry) working

- ☐ Uptime monitoring active

- ☐ Database backups automated

- ☐ Health checks passing

### Marketing ✓

- ☐ Blog post published

- ☐ Twitter announced (5+ tweets)

- ☐ Email sent to early adopters

- ☐ ProductHunt posted (optional)

- ☐ Reddit posts made

### Metrics ✓

- ☐ 50+ free user signups

- ☐ 2-5 Pro customer conversions

- ☐ <0.1% error rate

- ☐ <100ms API latency (p95)

- ☐ 0 critical security issues

## TEAM & ROLES

### Founder (Christopher)

- Lead infrastructure

- Lead monitoring/alerting

- Launch & announcements

- On-call support Friday

- Time commitment: 60 hours this week

### DevOps Consultant (Optional)

- Help with CI/CD

- Help with monitoring

- Review security

- Time commitment: 10-15 hours

### Designer (Contractor, Optional)

- Help with website landing page

- Start: Week 2 (if needed for website)

## RISK MITIGATION

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Database crashes under load | Low | High | Load test, optimize queries, monitoring |
| SSL certificate issues | Low | High | Test 48 hours before launch |
| Performance degradation | Medium | Medium | Performance monitoring, CDN caching |
| Security vulnerabilities | Low | Critical | Security audit, firewall rules |
| Marketing message misses | Low | Low | Test announcement with advisor |

## COMMUNICATION PLAN

### Pre-Launch (Mon-Wed)

- Daily standup with yourself (async notes)

- Status updates to advisors (if available)

### Launch Day (Thu)

- Real-time Twitter engagement

- Respond to comments within 30 minutes

- Update Discord channel hourly

### Post-Launch (Fri)

- Publish launch report

- Thank users publicly

- Plan improvements for Week 2

## NEXT WEEK (WEEK 2)

Once server app is stable: - [ ] Deploy website landing page - [ ] Start desktop app (Tauri) setup - [ ] Mobile planning document - [ ] Product roadmap for Q3/Q4

## RESOURCES & TOOLS NEEDED

### Services to Setup

- ☐ GitHub Actions (free)

- ☐ Sentry (free tier)

- ☐ Better Uptime or UptimeRobot ($10/month)

- ☐ Cloudflare DNS (free)

- ☐ Let’s Encrypt (free)

### Total Cost (Week 1)

- Uptime monitoring: $10/month

- Optional: SMS alerts: $5/month

- Total: ~$15/month (negligible)

## FINAL CHECKLIST

Before 9 AM Monday: - [ ] This plan reviewed - [ ] All tools accessed (GitHub, Sentry, etc.) - [ ] Developer environment ready - [ ] Terminal/IDE open - [ ] Coffee ☕

By Friday 5 PM: - [ ] 🚀 NEXUS AI STUDIO LIVE 🚀

## SUCCESS MESSAGE (For Friday)

“Nexus AI Studio is live. Our multi-provider platform is now available to creators worldwide. Join the 50+ early users who are discovering the future of AI-powered content creation.”

This Week 1 Launch Plan is your critical path to production. Stick to it, stay focused, and ship by Friday.

Good luck! 🚀

Last Updated: July 8, 2026 (LAUNCH WEEK)